BookWorm Capstone — AI Agent Development Playbook

Project

BookWorm — E-Book / Book Store

Objective

Build a production-style e-commerce application based on the provided BookWorm architecture and UI references.

The application should demonstrate:

- React

- TypeScript

- React Router

- Feature-based architecture

- Responsive UI

- Accessibility

- State management

- Supabase

- PostgreSQL

- Authentication

- Row Level Security

- Testing

- Error handling

- Payment simulation

- Order management

0. How to Use the AI Agent

The AI agent must not implement the entire project from a single prompt.

Use this workflow for every major phase:

PLAN MODE

↓

Understand existing code

↓

Analyze requirements

↓

Create implementation plan

↓

Human reviews plan

↓

AGENT MODE

↓

Implement only approved scope

↓

Run tests / lint / typecheck

↓

REVIEW MODE

↓

Review implementation

↓

Human manually verifies

↓

Git commit

Important Rule

Never ask the agent:

"Build the entire BookWorm application."

Instead ask it to implement one feature or one milestone at a time.

1. Global AI Agent Rules

Create a project-level AI rules file if your coding agent supports one.

Examples:

- .cursor/rules/

- CLAUDE.md

- .github/copilot-instructions.md

- equivalent project instruction file

Use the following rules.

Global Agent Rules

You are working on the BookWorm capstone project.

BookWorm is a production-style book/e-book shopping application.

The application must prioritize maintainability, type safety, accessibility, responsive design and clean architecture.

GENERAL RULES

1. Always inspect the existing implementation before making changes.

2. Do not rewrite working code unnecessarily.

3. Do not introduce a dependency without first explaining why it is required.

4. Follow the existing project architecture and conventions.

5. Do not modify unrelated features while implementing a requested feature.

6. Keep components focused and reasonably small.

7. Separate presentation, business logic and data access.

8. Do not place Supabase queries directly throughout UI components.

9. Keep database access inside services/repositories.

10. Do not duplicate business logic.

11. Avoid unnecessary global state.

12. Do not use `any` unless there is a documented technical reason.

13. Prefer strict TypeScript.

14. Prefer reusable components over duplicated markup.

15. Handle loading, empty and error states.

16. Implement accessible interactions.

17. Ensure keyboard accessibility for interactive components.

18. Use semantic HTML whenever possible.

19. Do not silently change API contracts.

20. Do not silently change database schema.

21. Database schema changes must be represented through migrations.

22. Supabase Row Level Security must be enabled for user-owned data.

23. Never expose Supabase service-role credentials in frontend code.

24. Never rely only on frontend authorization.

25. Never store sensitive secrets in source code.

26. Use environment variables for configuration.

27. Add or update tests for meaningful behavior changes.

28. Run TypeScript checks after implementation.

29. Run lint after implementation.

30. Run relevant tests after implementation.

31. Report all changed files after completing a task.

32. Report assumptions made during implementation.

33. If requirements are ambiguous and the ambiguity can affect architecture or data integrity, stop and ask for clarification instead of guessing.

34. If a task is larger than the requested scope, propose a smaller implementation plan first.

UI RULES

Use the supplied BookWorm screenshots as visual references.

Do not blindly reproduce screenshot markup.

Recreate the visual language while maintaining modern responsive React architecture.

Prioritize:

- visual hierarchy

- spacing

- typography

- responsive behavior

- reusable components

- accessibility

- loading states

- empty states

- error states

TESTING RULES

Every meaningful feature should have appropriate tests.

Prefer:

- unit tests for pure business logic

- component tests for UI behavior

- integration tests for feature flows

- Playwright/E2E tests for critical user journeys

GIT RULES

Do not create commits automatically unless explicitly requested.

At the end of a task, provide:

- files changed

- functionality implemented

- tests added

- commands executed

- known issues

- recommended commit message

2. Phase 1 — Project Foundation

Objective

Create the application foundation before implementing business features.

Expected stack:

React

TypeScript

Vite

React Router

Tailwind CSS

shadcn/ui where appropriate

ESLint

Prettier

Vitest

Playwright

2.1 Plan Mode Prompt

We are starting Phase 1 of the BookWorm capstone.

Do not implement anything yet.

First inspect the repository and determine its current state.

The goal of this phase is to establish the project foundation for a production-style React + TypeScript application.

Analyze:

1. Current package configuration

2. Existing source structure

3. Existing dependencies

4. TypeScript configuration

5. ESLint configuration

6. Build configuration

7. Existing testing setup

8. Styling setup

9. Existing scripts

10. Potential technical debt

The target architecture is:

React

TypeScript

Vite

React Router

Tailwind CSS

shadcn/ui where appropriate

Vitest

Playwright

Create a detailed implementation plan for establishing this foundation.

The plan must include:

- recommended folder structure

- dependency changes

- scripts

- TypeScript configuration

- linting configuration

- formatting configuration

- testing configuration

- routing foundation

- environment variable strategy

- development conventions

Do not implement changes.

Do not create files.

Return only the proposed implementation plan and explain any architectural decisions.

2.2 Human Review

Before allowing Agent Mode:

Check:

[ ] Folder structure makes sense

[ ] No unnecessary dependencies

[ ] TypeScript is strict

[ ] Testing strategy is included

[ ] Environment strategy is included

[ ] Routing foundation is included

[ ] Feature-based architecture is possible

2.3 Agent Mode Prompt

Implement Phase 1 according to the approved plan.

Scope is limited to project foundation.

Implement:

- project configuration

- TypeScript configuration

- ESLint

- Prettier

- Tailwind

- React Router foundation

- Vitest

- Playwright

- environment variable structure

- base application structure

- approved folder structure

Do NOT implement:

- authentication

- catalogue

- product pages

- cart

- checkout

- payment

- orders

- Supabase database functionality

Create only the foundation required for future phases.

After implementation:

1. Run TypeScript validation.

2. Run ESLint.

3. Run unit tests.

4. Verify the application starts successfully.

5. Verify the production build.

6. Report all changed files.

7. Report any deviations from the approved plan.

2.4 Review Prompt

Review the Phase 1 implementation.

Do not modify anything yet.

Check:

- architecture

- TypeScript configuration

- dependency choices

- folder structure

- routing setup

- testing setup

- linting

- formatting

- environment configuration

Look specifically for:

- unnecessary abstractions

- unnecessary dependencies

- configuration duplication

- weak TypeScript settings

- incorrect React patterns

- future architectural problems

Return:

1. Issues found

2. Severity

3. Recommended fixes

4. Whether Phase 1 is ready to close

Do not implement fixes.

3. Phase 2 — Design System and Shared UI

Objective

Create reusable UI primitives based on the provided BookWorm screenshots.

Components should include things such as:

Button

Input

Select

Modal

Card

Badge

Breadcrumb

Rating

Price

ProductCard

QuantitySelector

LoadingState

EmptyState

ErrorState

3.1 Plan Mode Prompt

We are starting Phase 2 of BookWorm.

Inspect the current implementation.

Analyze the supplied BookWorm screenshots and identify the reusable visual language.

Do not implement anything yet.

Create a design-system implementation plan covering:

1. Color system

2. Typography

3. Spacing

4. Borders

5. Radius

6. Shadows

7. Buttons

8. Inputs

9. Selects

10. Cards

11. Product cards

12. Ratings

13. Badges

14. Breadcrumbs

15. Navigation

16. Modal/dialog

17. Loading states

18. Empty states

19. Error states

20. Responsive breakpoints

Identify which components should be generic UI primitives and which should be BookWorm-specific components.

Avoid over-engineering.

The implementation must be reusable across Catalogue, Product, Cart, Checkout and Orders.

Do not implement anything yet.

3.2 Agent Mode Prompt

Implement Phase 2 according to the approved design-system plan.

Use the supplied BookWorm screenshots as visual references.

Implement the approved:

- design tokens

- typography

- colors

- spacing

- UI primitives

- shared components

- BookWorm-specific reusable components

Components must be:

- typed

- reusable

- accessible

- responsive

Do not implement complete business pages.

Do not implement authentication, Supabase queries, checkout or orders.

Add component tests for meaningful interactive components.

Run:

- typecheck

- lint

- unit tests

- production build

Report changed files and any architectural concerns.

4. Phase 3 — Application Shell and Routing

Objective

Create the main application layout.

Expected structure:

/

/login

/register

/catalogue

/books/:bookId

/wishlist

/cart

/checkout

/payment

/order-success

/orders

/orders/:orderId

/profile

Plan Mode Prompt

Plan Phase 3 of BookWorm.

Inspect the existing project and design the application shell and routing architecture.

Do not implement anything.

Define:

- route hierarchy

- public routes

- authenticated routes

- layout hierarchy

- navigation

- header

- footer

- breadcrumbs

- route-level loading

- route-level error handling

- 404 handling

The routing architecture must allow future authentication guards without rewriting the routes.

Keep route configuration maintainable.

Return the implementation plan only.

Agent Mode Prompt

Implement the approved Phase 3 routing and application shell.

Implement:

- application layout

- header

- footer

- navigation

- route configuration

- public route structure

- protected-route foundation

- 404 page

- route-level error handling

Do not implement business features.

Create placeholder pages only where necessary.

Make the navigation responsive.

Run:

- typecheck

- lint

- tests

- production build

Report changed files.

5. Phase 4 — Catalogue Using Mock Repository

Objective

Build the Catalogue UI before connecting Supabase.

This is intentional.

Create:

BookRepository

↓

MockBookRepository

The UI should not know whether the data comes from mock data or Supabase.

Plan Mode Prompt

Plan Phase 4: BookWorm Catalogue.

Inspect the current architecture.

The Catalogue must support:

- categories

- publishers/brands

- search

- price filtering

- language filtering

- format filtering

- sorting

- product listing

- recommended products

- bestsellers

- new launches

- empty states

- loading states

- error states

The provided Catalogue screenshot is the primary visual reference.

For this phase, use mock data.

However, create a repository/data-access abstraction so that mock data can later be replaced with Supabase without changing the UI.

Design:

- Book entity

- Category entity

- Publisher entity

- repository interfaces

- mock repositories

- filtering model

- sorting model

- URL search parameter strategy

Do not implement anything yet.

Return the implementation plan and explain the data-flow architecture.

Agent Mode Prompt

Implement Phase 4 according to the approved plan.

Build the Catalogue feature using mock repositories.

Implement:

- catalogue page

- category navigation

- search

- filters

- sorting

- product cards

- recommended section

- bestseller section

- new launches section

- loading state

- empty state

- error state

Use URL search parameters for catalogue filters where appropriate.

Keep the repository abstraction intact.

The UI must not directly import mock data.

Do not introduce Supabase yet.

Add tests for:

- filtering

- sorting

- search

- empty state

- ProductCard behavior

Run typecheck, lint, tests and build.

Do not modify unrelated features.

6. Phase 5 — Product Details

Plan Mode Prompt

Plan Phase 5: Book Product Details.

Use the provided Product Details screenshot as the primary visual reference.

The page should support:

- book cover

- title

- author

- publisher

- description

- price

- format

- language

- rating

- sales information

- Add to Cart

- Add to Wishlist

- Related Reads

- reviews

Use the existing BookRepository abstraction.

Do not connect Supabase yet.

Define:

- route

- page structure

- component hierarchy

- data loading

- error handling

- loading behavior

- related-book strategy

- accessibility requirements

Do not implement anything yet.

Agent Mode Prompt

Implement Phase 5 according to the approved plan.

Implement:

- /books/:bookId

- product information

- Add to Cart UI

- Add to Wishlist UI

- Related Reads

- reviews display

- loading state

- error state

- not-found state

Use the existing repository abstraction.

Do not introduce Supabase.

Do not implement actual persistence yet.

Add tests for:

- product loading

- not-found behavior

- Add to Cart interaction

- Add to Wishlist interaction

Run typecheck, lint and tests.

7. Phase 6 — Supabase Foundation

This is where the project transitions from frontend prototype to real application.

Plan Mode Prompt

Plan Phase 6: Supabase integration.

Inspect the current application and determine how the existing repository abstractions should connect to Supabase.

Do not implement anything.

Design:

1. Supabase client configuration

2. Environment variables

3. PostgreSQL schema

4. Database relationships

5. migrations

6. generated TypeScript types

7. repository implementation

8. Row Level Security

9. public catalogue access

10. user-owned data access

11. error handling

Initial database entities should include only what is required.

Potential entities:

- profiles

- categories

- publishers

- books

- book_categories

- wishlists

- wishlist_items

- carts

- cart_items

- addresses

- coupons

- orders

- order_items

- payments

- reviews

Do not blindly create every entity.

Explain the purpose and relationship of every table.

Design appropriate indexes.

Define RLS policies for user-owned data.

Do not implement anything yet.

8. Phase 7 — Authentication

Plan Mode Prompt

Plan Phase 7: Supabase Authentication.

The application must support:

- registration

- login

- logout

- session restoration

- protected routes

- authenticated user state

- profile creation

Use Supabase Auth.

Define:

- authentication flow

- AuthProvider/session strategy

- route protection

- loading state

- logout behavior

- error handling

- profile synchronization

Do not implement yet.

Also identify security risks and explain how they will be handled.

Agent Mode Prompt

Implement the approved authentication architecture.

Implement:

- login

- registration

- logout

- session restoration

- authentication state

- protected routes

- profile creation/update

- authentication error handling

Use Supabase Auth.

Do not implement cart, wishlist, checkout or payment.

Ensure protected routes cannot be accessed simply by manipulating frontend state.

Add tests for:

- login

- logout

- protected route behavior

- authentication loading state

Run typecheck, lint and tests.

9. Phase 8 — Replace Mock Catalogue with Supabase

Plan Mode Prompt

Plan the migration from MockBookRepository to SupabaseBookRepository.

The existing Catalogue and Product Details UI must remain unchanged wherever possible.

Analyze the repository interfaces and design the Supabase implementation.

Implementations should support:

- books

- categories

- publishers

- search

- filtering

- sorting

- related books

- recommendations

Define:

- queries

- indexes

- pagination

- error handling

- loading behavior

- type safety

Do not implement anything yet.

Agent Mode Prompt

Replace the mock catalogue repository with the approved Supabase implementation.

Do not rewrite the Catalogue UI unnecessarily.

The existing repository interface must remain stable unless there is a documented reason to change it.

Implement:

- books query

- category query

- publisher query

- search

- filters

- sorting

- related books

- recommendations

Use generated Supabase database types.

Handle:

- network errors

- empty results

- invalid IDs

- pagination

Remove mock data only after the Supabase implementation is verified.

Run typecheck, lint and tests.

10. Phase 9 — Wishlist

Plan Mode Prompt

Plan the Wishlist feature.

Authenticated users should be able to:

- add a book to wishlist

- remove a book

- view wishlist

- move a book to cart

- persist wishlist across sessions

Use Supabase persistence.

Define:

- database interaction

- repository/service API

- state management

- optimistic updates if appropriate

- duplicate prevention

- RLS requirements

- loading/error states

Do not implement yet.

Agent Mode Prompt

Implement the approved Wishlist architecture.

Implement:

- add wishlist item

- remove wishlist item

- wishlist page

- wishlist persistence

- move to cart

- duplicate prevention

- loading states

- error handling

Use Supabase.

Ensure RLS prevents users from accessing another user's wishlist.

Add tests for the main wishlist behaviors.

Run typecheck, lint and tests.

11. Phase 10 — Shopping Cart

Plan Mode Prompt

Plan the Shopping Cart feature based on the provided screenshot.

Requirements:

- add item

- remove item

- update quantity

- clear cart

- calculate subtotal

- apply discount

- calculate tax

- calculate shipping

- calculate total

- persist cart for authenticated users

Separate pure price/calculation logic from React components.

Define:

- cart state architecture

- database persistence

- calculation functions

- repository methods

- error handling

- optimistic update strategy

Do not implement yet.

Agent Mode Prompt

Implement the approved Shopping Cart architecture.

Implement:

- add item

- remove item

- quantity update

- clear cart

- cart page

- subtotal calculation

- discount calculation

- tax calculation

- shipping calculation

- total calculation

- persistence

Keep price calculations in pure testable functions.

Do not place business calculations directly inside JSX.

Add unit tests for all pricing calculations.

Add integration tests for cart interactions.

Run typecheck, lint and tests.

12. Phase 11 — Checkout

Plan Mode Prompt

Plan the Checkout feature based on the supplied Checkout screenshot.

Checkout must support:

- address selection

- new address

- saved address

- coupon

- reward points

- order summary

- payment method selection

- validation

Define the checkout state machine/flow.

Pay special attention to:

- invalid addresses

- expired coupons

- invalid coupon codes

- reward points exceeding allowed limits

- cart changes during checkout

- price recalculation

- authentication

- failure recovery

Do not implement yet.

Agent Mode Prompt

Implement the approved Checkout architecture.

Implement:

- checkout page

- address selection

- address creation

- coupon application

- reward points

- order summary

- validation

- payment method selection

Recalculate pricing from trusted application/database data.

Do not trust client-provided totals.

Do not implement actual payment processing yet.

Add tests for validation and price calculations.

Run typecheck, lint and tests.

13. Phase 12 — Payment Simulation

For a capstone, start with simulated payment.

Plan Mode Prompt

Plan the payment simulation flow based on the supplied Payment Screen screenshot.

Supported methods:

- credit card

- debit card

- UPI

- wallet

This is a CAPSTONE simulation.

Do not store real card details.

Define:

- payment state

- processing state

- success state

- failure state

- retry behavior

- cancellation

- order creation interaction

The flow should simulate realistic payment behavior without processing real money.

Do not implement yet.

Agent Mode Prompt

Implement the approved payment simulation.

Implement:

- payment method selection

- payment form

- validation

- processing state

- simulated success

- simulated failure

- retry

- cancellation

Never store real payment credentials.

Create a payment service abstraction so a real gateway could theoretically replace the simulation later.

Add tests for:

- validation

- success

- failure

- retry

- cancellation

Run typecheck, lint and tests.

14. Phase 13 — Order Creation

This is one of the most important backend flows.

Plan Mode Prompt

Plan the complete order creation flow.

Required flow:

Cart

→ Checkout

→ Payment

→ Successful Payment

→ Create Order

→ Create Order Items

→ Clear Cart

→ Confirmation

Analyze failure scenarios.

Consider:

- duplicate submissions

- payment succeeds but order creation fails

- order creation succeeds but cart clearing fails

- stale prices

- quantity changes

- invalid products

- unavailable products

- retries

Define how the system should maintain data consistency.

Do not implement yet.

Agent Mode Prompt

Implement the approved order creation flow.

Implement:

- order creation

- order items

- price snapshot

- payment record

- cart clearing

- confirmation state

The order must preserve the purchase price at the time of purchase.

Prevent duplicate order creation where possible.

Do not trust client-provided totals.

Handle failures gracefully.

Add tests for successful and failed order creation.

Run typecheck, lint and tests.

15. Phase 14 — Purchase Confirmation

Agent Mode Prompt

Implement the Purchase Confirmation screen based on the supplied screenshot.

Display:

- success state

- order information

- purchased books

- price

- order identifier

- continue shopping action

- view order action

Handle:

- missing order

- invalid order

- loading

- error state

Do not modify unrelated checkout functionality.

Add appropriate component/integration tests.

16. Phase 15 — Order History

Plan Mode Prompt

Plan the Order History feature.

Users should be able to:

- view previous orders

- view order details

- see order status

- see purchased items

- see total amount

- buy again

Define:

- routes

- repository methods

- pagination strategy

- RLS

- order detail architecture

- Buy Again behavior

Pay particular attention to Buy Again.

The current price may differ from the original purchase price.

Do not implement yet.

Agent Mode Prompt

Implement the approved Order History architecture.

Implement:

- My Orders page

- order details page

- pagination if required

- order status

- purchased items

- total amount

- Buy Again

Buy Again must add currently available products to the cart using current prices.

Do not reuse historical prices for new purchases.

Users must only be able to access their own orders.

Add tests for order visibility and Buy Again.

Run typecheck, lint and tests.

17. Phase 16 — Reviews

Plan Mode Prompt

Plan the Reviews feature.

Users should be able to:

- view reviews

- submit a review

- provide rating

- edit their review

- potentially delete their review

Determine whether reviews should be restricted to users who purchased the book.

Define:

- database model

- validation

- RLS

- rating calculation

- duplicate review prevention

- UI states

Do not implement yet.

18. Phase 17 — Recommendations

Start simple.

Plan Mode Prompt

Plan the BookWorm recommendation system.

Do not build machine learning.

Implement deterministic recommendations using available catalogue information.

Potential signals:

- same category

- same publisher

- same author

- related genres

- previously purchased category

- frequently purchased together

Design a RecommendationService abstraction.

The implementation must allow the recommendation algorithm to be replaced later without changing UI components.

Do not implement yet.

Agent Mode Prompt

Implement the approved recommendation architecture.

Implement:

- Related Reads

- Recommended For You

- category-based recommendations

- publisher/author relationships where appropriate

- purchase-history-based recommendations where available

Keep recommendation logic outside presentation components.

Add tests for recommendation rules.

Do not introduce an ML dependency.

Run typecheck, lint and tests.

19. Phase 18 — Accessibility

Plan Mode Prompt

Perform an accessibility audit of the complete BookWorm application.

Do not modify code yet.

Analyze:

- semantic HTML

- keyboard navigation

- focus management

- focus traps

- forms

- labels

- error messages

- dialogs

- buttons

- links

- images

- alt text

- color contrast

- headings

- landmarks

- screen-reader announcements

- loading states

- dynamic content

- responsive behavior

Prioritize WCAG 2.2 AA where practical.

Return a prioritized remediation plan.

Agent Mode Prompt

Implement the approved accessibility improvements.

Do not change application behavior unnecessarily.

Fix issues related to:

- semantic HTML

- keyboard navigation

- focus management

- labels

- aria attributes

- form errors

- dialog behavior

- images

- headings

- landmarks

- dynamic content

Add or update tests where practical.

Run lint, typecheck and tests.

20. Phase 19 — Error Handling

Plan Mode Prompt

Perform a complete error-handling review.

Identify failure scenarios across:

- authentication

- catalogue

- product details

- wishlist

- cart

- checkout

- payment

- orders

- reviews

- Supabase requests

Define:

- user-facing errors

- retry behavior

- fallback UI

- logging strategy

- error boundaries

- network failure behavior

Do not implement yet.

Agent Mode Prompt

Implement the approved error-handling strategy.

Add appropriate:

- error boundaries

- route error handling

- API/service error handling

- retry behavior

- empty states

- user-friendly messages

- fallback UI

Do not expose internal database errors directly to users.

Run typecheck, lint and tests.

21. Phase 20 — Testing

Plan Mode Prompt

Create a complete testing strategy for BookWorm.

Analyze the current implementation.

Define tests for:

UNIT

- price calculations

- discounts

- tax

- recommendation logic

- validation

- utility functions

COMPONENT

- ProductCard

- Cart

- Checkout

- forms

- dialogs

- filters

- navigation

INTEGRATION

- authentication

- catalogue

- wishlist

- cart

- checkout

- orders

E2E

1. Guest browses catalogue

2. User registers

3. User logs in

4. User views product

5. User adds product to wishlist

6. User adds product to cart

7. User checks out

8. Payment succeeds

9. Order is created

10. User views order history

11. User buys again

Prioritize critical user journeys.

Do not implement yet.

22. Phase 21 — Performance

Plan Mode Prompt

Perform a performance audit of BookWorm.

Do not modify anything yet.

Analyze:

- bundle size

- unnecessary dependencies

- rendering

- React re-renders

- image loading

- lazy loading

- route-level code splitting

- catalogue pagination

- Supabase queries

- database indexes

- unnecessary network requests

- caching opportunities

Prioritize meaningful improvements rather than premature optimization.

Return a prioritized plan.

Agent Mode Prompt

Implement only the approved high-value performance improvements.

Prioritize:

- route-level lazy loading

- image optimization

- catalogue pagination

- avoiding unnecessary requests

- avoiding unnecessary React re-renders

- query optimization

Do not introduce complex caching libraries unless clearly justified.

Run build and tests after changes.

23. Phase 22 — Security Review

Plan Mode Prompt

Perform a security review of the BookWorm application.

Do not modify anything.

Review:

- Supabase RLS

- authentication

- authorization

- environment variables

- client-side secrets

- database access

- user-owned resources

- order access

- wishlist access

- cart access

- address access

- coupon manipulation

- price manipulation

- payment simulation

- XSS risks

- unsafe HTML

- input validation

Pay special attention to the difference between client-side validation and server/database enforcement.

Return a prioritized security remediation plan.

24. Phase 23 — Final Production Review

Final Plan Prompt

Perform a complete production-readiness review of BookWorm.

Do not modify anything.

Review the entire application against:

ARCHITECTURE

- feature boundaries

- separation of concerns

- repository/service layer

- state management

- routing

TYPESCRIPT

- strict typing

- unnecessary any

- duplicated types

- generated database types

UI

- responsive design

- visual consistency

- loading states

- empty states

- error states

ACCESSIBILITY

- keyboard

- screen readers

- focus

- semantic HTML

- forms

DATABASE

- relationships

- indexes

- RLS

- migrations

SECURITY

- secrets

- authorization

- input validation

- price manipulation

TESTING

- unit

- component

- integration

- E2E

PERFORMANCE

- bundle

- rendering

- network

- database queries

DX

- scripts

- README

- environment setup

- development documentation

Return:

1. Critical issues

2. High priority issues

3. Medium priority issues

4. Nice-to-have improvements

5. Production readiness score

6. Recommended final changes

Do not implement anything.

25. Final Agent Cleanup Prompt

After reviewing the production-readiness report:

Implement only the approved production-readiness fixes from the previous review.

Do not introduce new features.

For every change:

1. Explain the issue being fixed.

2. Implement the smallest appropriate solution.

3. Avoid unrelated refactoring.

4. Add or update tests where appropriate.

5. Run typecheck.

6. Run lint.

7. Run unit tests.

8. Run E2E tests where relevant.

9. Run production build.

At the end report:

- files changed

- issues fixed

- tests executed

- remaining issues

26. Final Manual QA Checklist

Before calling the project complete:

[ ] Guest can open Catalogue

[ ] Guest can search

[ ] Guest can filter

[ ] Guest can sort

[ ] Guest can open Product Details

[ ] Guest can see Related Reads

[ ] User can register

[ ] User can login

[ ] User can logout

[ ] User session survives refresh

[ ] User can add Wishlist item

[ ] User can remove Wishlist item

[ ] Wishlist persists

[ ] User can add item to Cart

[ ] User can update quantity

[ ] User can remove item

[ ] Cart total is correct

[ ] Coupon works

[ ] Reward points work

[ ] User can select address

[ ] User can create address

[ ] Checkout validation works

[ ] Payment simulation works

[ ] Payment failure works

[ ] Payment retry works

[ ] Successful payment creates order

[ ] Cart is cleared after successful order

[ ] Purchase confirmation appears

[ ] User can view Orders

[ ] User can view Order Details

[ ] User can Buy Again

[ ] Buy Again uses current product price

[ ] User cannot access another user's order

[ ] User cannot access another user's wishlist

[ ] User cannot access another user's cart

[ ] Reviews work

[ ] Recommendations work

[ ] Loading states work

[ ] Empty states work

[ ] Error states work

[ ] Keyboard navigation works

[ ] Mobile layout works

[ ] Tablet layout works

[ ] Desktop layout works

[ ] No console errors

[ ] No TypeScript errors

[ ] No lint errors

[ ] Unit tests pass

[ ] Integration tests pass

[ ] E2E tests pass

[ ] Production build succeeds

27. Git Checkpoint Strategy

Create a commit after every completed milestone.

Suggested commits:

chore: initialize BookWorm project

feat: add BookWorm design system

feat: add application shell and routing

feat: add catalogue

feat: add product details

feat: integrate Supabase

feat: add authentication

feat: connect catalogue to Supabase

feat: add wishlist

feat: add shopping cart

feat: add checkout

feat: add payment simulation

feat: add order creation

feat: add purchase confirmation

feat: add order history

feat: add reviews

feat: add recommendations

fix: improve accessibility

fix: improve error handling

perf: optimize BookWorm application

test: improve application coverage

chore: production readiness improvements

28. The Most Important Agent Rule

Never allow this:

"Build the entire application."

Prefer:

Plan

↓

Review

↓

Implement

↓

Test

↓

Review

↓

Commit

And whenever a feature becomes complex:

Stop Agent Mode

↓

Return to Plan Mode

↓

Review architecture

↓

Continue Agent Mode

The AI should be the implementation accelerator.

You remain the architect and reviewer.

29. Recommended Development Order

The final sequence is:

PHASE 1

Project Foundation

↓

PHASE 2

Design System

↓

PHASE 3

Application Shell + Routing

↓

PHASE 4

Catalogue + Mock Repository

↓

PHASE 5

Product Details

↓

PHASE 6

Supabase Foundation

↓

PHASE 7

Authentication

↓

PHASE 8

Supabase Catalogue

↓

PHASE 9

Wishlist

↓

PHASE 10

Shopping Cart

↓

PHASE 11

Checkout

↓

PHASE 12

Payment Simulation

↓

PHASE 13

Order Creation

↓

PHASE 14

Purchase Confirmation

↓

PHASE 15

Order History + Buy Again

↓

PHASE 16

Reviews

↓

PHASE 17

Recommendations

↓

PHASE 18

Accessibility

↓

PHASE 19

Error Handling

↓

PHASE 20

Testing

↓

PHASE 21

Performance

↓

PHASE 22

Security

↓

PHASE 23

Production Review

This gives you a controlled AI-assisted development process where every phase can be understood, reviewed, tested and committed independently.